Student Name : Maneesha Eeshwara – 300392759

Project : FarmVendor - Smart Supply Chain Management Platform

Course : W26-4495

Reporting Period : 10-Mar-2026 to 16-Mar-2026

Progress Report #4

Work Date/Hours Log

| Date | No of Hours | Description of work done |
| --- | --- | --- |
| 10-Mar | 6 | Individual checking |
|  |  | changing research baseline model to ML related model which focus on ML.NET’s forecasting task |
|  |  | Researched machine learning–based forecasting approaches and identified ML.NET SSA (Singular Spectrum Analysis) time series forecasting as a more suitable ML-driven model for demand prediction. |
|  |  | Updated research direction by replacing the baseline-only approach with an ML-focused forecasting implementation using ML.NET TimeSeries API and refactored the forecasting workflow in DemandForecastService.cs |
|  |  | Studied ML.NET forecasting pipeline structure including SSA training window, horizon prediction, model retraining, and demand sequence preparation from historical demand request data, preparing the implementation structure for MLDemandForecastEngine.cs |
|  |  | Studied ML.NET forecasting pipeline structure including SSA training window, horizon prediction, model retraining, and demand sequence preparation from historical demand request data. |
|  |  | Refactored forecasting architecture to support multiple forecasting models (Moving Average + ML.NET SSA) and updated related models including DemandForecast.cs, GenerateForecastDto.cs, and DemandForecastRowDto.cs |
| 11-Mar | 6 | Implemented the ML.NET forecasting engine inside the backend service layer. |
|  |  | Created MLDemandForecastEngine.cs to train ML.NET models using historical demand request quantities stored in the database. |
|  |  | Implemented time-series training pipeline using MLContext and SSA forecasting trainer to predict future vendor demand quantities inside MLDemandForecastEngine.cs |
|  |  | Integrated ML forecast generation into the existing forecasting workflow by updating DemandForecastService.cs so prediction results can be stored in the DemandForecast table |
| 12-Mar | 5 | Tested the ML.NET forecasting pipeline using historical demand request data inserted into the database and validated forecasting output. |
|  |  | Verified training data extraction, forecast horizon configuration, and prediction output structure in MLDemandForecastEngine.cs |
|  |  | Added model identification field (ModelName) to distinguish forecast outputs from MovingAverage vs MLNET_SSA models and updated related structures in DemandForecast.cs and DemandForecastRowDto.cs |
| 13-Mar | 4 | Developed backend API endpoints to support ML forecasting execution and retrieval through the forecasting module |
|  |  | Implemented API logic in ForecastController.cs for generating ML forecasts and storing prediction results in the database. |
|  |  | Ensured compatibility between backend forecasting APIs and frontend analytics components by updating request/response DTOs such as GenerateForecastDto.cs and DemandForecastRowDto.cs |
|  |  | Developed frontend analytics dashboard for displaying forecasting results and model comparison functionality. |
| 16-Mar | 6 | Implemented Vendor Forecast Analytics page in VendorForecast.jsx including forecast generation form and model comparison module between Moving Average and ML.NET models. |
|  |  | Integrated forecasting APIs with React frontend components using secure token-based authentication through forecastApi.js and existing route protection logic |
|  |  | Added forecast visualization charts to the analytics dashboard to represent demand history and forecast trends visually. |
|  |  | Implemented chart component ForecastLineChart.jsx to display historical demand data alongside forecast predictions. |
|  |  | Integrated chart component into both analytics pages VendorForecast.jsx and FarmerForecast.jsx to provide graphical interpretation of forecasting results. |
|  |  | Began implementation of a real-time communication feature between farmers and vendors within the FarmVendor system. |
|  |  | Designed the chat module architecture and developed frontend messaging components FarmerChat.jsx and VendorChat.jsx. |
|  |  | Updated authentication logic in Login.jsx to store userId in localStorage to support message sender identification for chat communication. |
|  |  | Prepared frontend system structure for integrating backend chat APIs and enabling future real-time messaging functionality between farmers and vendors. |
|  |  | Completed Progress report 4 and uploaded to blackboard and checked in to github repository. |

Summary Description of Work Done During This Reporting Period

During this week, the FarmVendor system progressed from a simple baseline forecasting implementation toward a more advanced machine learning–based forecasting architecture.

Initially, I reviewed the previously implemented baseline forecasting model based on the moving average approach and evaluated its limitations for research-oriented demand prediction. Based on this evaluation, the research direction was updated to focus on machine learning–based forecasting methods. I researched several forecasting approaches and identified ML.NET SSA (Singular Spectrum Analysis) as a suitable time-series forecasting technique for predicting vendor demand.

To support this approach, I implemented a machine learning forecasting engine using the ML.NET TimeSeries library. The new forecasting pipeline trains a model using historical demand request data and generates future demand predictions. The forecasting workflow was refactored so that the system can support multiple models, including both Moving Average and ML.NET SSA, allowing comparison between baseline and machine learning approaches for experimental evaluation.

Backend services were updated to support forecast generation and storage. A new forecasting engine was implemented, and the existing forecasting service layer was extended so that prediction results can be stored in the database. API endpoints were implemented to allow forecast generation and retrieval through the system’s analytics module.

On the frontend, I developed analytics pages that allow users to generate forecasts and compare different forecasting models. Visualization components were also added to display forecast results graphically. The ForecastLineChart.jsx component was implemented to display historical demand data alongside forecast predictions, improving the interpretability of forecasting results for users.

Additionally, I began implementing a communication feature between farmers and vendors within the system. Frontend chat interfaces were developed to allow messaging between users, and authentication logic was updated to include user identifiers required for messaging functionality.

Overall, the system now supports machine learning–based forecasting, visual analytics dashboards, and the initial structure for a farmer–vendor communication module, which will be extended in the next phase of development.

Next Step :

- Finish chat backend and message persistence

- Create enough historical data for forecasting experiments

- Compare Moving Average vs ML.NET SSA

- Evaluate optimization using distance, quantity, inventory, and relationship score

- Prepare graphs, screenshots, and results for report

- Perform forecasting evaluation

- Evaluate optimization results using metrics like demand fulfillment rate, inventory utilization, and delivery efficiency

- Analyze relationship score trends between farmers and vendors based on delivery outcomes.

- Prepare graphs and tables for experimental results.

- Document findings and integrate them into the final project report and presentation

Repo Check in of Implementation completed

The implementation work completed during this reporting period has been periodically checked into the GitHub repository under the Implementation folder. The files and folders I have checked into the repository are as follows:

- Backend Implementation (files added/updated):
• DemandForecastController.cs
• ChatController.cs
• AppDbContext.cs
• ChatHub.cs
• Program.cs
• DemandForecastService.cs
• ChatService.cs
• MLDemandForecastingEngine.cs
• ChatMessage.cs
• Conversation.cs
• DemandForecastRowDto.cs
• ForecastChartPointDto.cs
• ChatMessageRowDto.cs
• CreateConversationDto.cs
• SendMessageDto.cs
• AddChatModule migration files
• AppDbContextModelSnapshot.cs
• FarmVendor.Api.csproj

- Database tables(created)

• DemandForecast
• ChatMessage

- Frontend Implementation (files added/updated):
• App.jsx
• forecastApi.js
• chatApi.js
• ForecastLineChart.jsx
• ChatBox.jsx
• FarmerForecast.jsx
• VendorForecast.jsx
• FarmerChat.jsx
• VendorChat.jsx
• FarmerDashboard.jsx
• VendorDashboard.jsx
• Login.jsx
• package.json
• package-lock.json

All changes have been committed to the repository under the appropriate Implementation directory. The progress report document will be checked into the DocumentsAndReports folder as required, and submitted on Blackboard.

DocumentsAndReports

- Progress reports4 document

- Worklog excel sheet

- Installation steps document

- Issues identified document

- Appendix

AI Use Section

| Date | Work Completed | Details / Description |
| --- | --- | --- |
| 10-Mar | Forecasting model research and improvement | Conducted research on machine learning–based forecasting techniques and evaluated the limitations of the baseline Moving Average approach. Identified ML.NET SSA (Singular Spectrum Analysis) Time Series Forecasting as a suitable ML-based approach for predicting vendor demand quantities using historical demand request data. |
| 11-Mar | ML forecasting engine implementation | Implemented the MLDemandForecastingEngine.cs module using the ML.NET TimeSeries API. Developed the MLContext pipeline and configured SSA forecasting parameters including training window size, horizon prediction, and historical demand sequence preparation. Integrated the forecasting engine with DemandForecastService.cs to support ML-based demand predictions. |
| 12-Mar | Forecasting data validation and testing | Tested the ML.NET forecasting pipeline using historical demand request data stored in the database. Verified training data extraction, demand sequence generation, and forecast output structure. Added model identification logic (ModelName) to support comparison between MovingAverage and MLNET_SSA forecast results. |
| 13-Mar | Forecasting API integration | Developed backend API endpoints in DemandForecastController.cs to support generation and retrieval of ML forecasting results. Integrated forecast generation logic with database persistence through EF Core and ensured compatibility with existing forecasting workflows. |
|  | Forecast analytics dashboard development | Implemented frontend analytics pages VendorForecast.jsx and FarmerForecast.jsx to allow users to generate and view forecasting results. Connected frontend components with backend forecasting APIs using secure token-based authentication. |
| 16-Mar | Forecast visualization charts | Developed ForecastLineChart.jsx to visualize demand history and forecast predictions. Implemented chart-based representation of historical demand versus forecast results and integrated the chart component into both vendor and farmer analytics dashboards. |
|  | Farmer–Vendor communication module | Designed and implemented a chat system allowing real-time communication between farmers and vendors. Developed backend components including ChatController.cs, ChatService.cs, ChatHub.cs, and database models Conversation.cs and ChatMessage.cs. Implemented frontend chat interfaces FarmerChat.jsx, VendorChat.jsx, and reusable component ChatBox.jsx, enabling users to exchange messages directly within the FarmVendor platform. |
|  | Developed worklog document in professional way | Added required file names accordingly with work done |

Value Added Beyond AI

- Designed and implemented a machine learning forecasting architecture using ML.NET TimeSeries APIs, enabling the system to generate future demand predictions based on historical demand data.

- Integrated ML forecasting with the existing ASP.NET Core + Entity Framework Core + SQL Server architecture, ensuring seamless interaction between forecasting models, backend services, and the database.

- Implemented forecasting pipelines capable of training on historical demand sequences and producing multi-period future predictions for vendor demand planning.

- Designed the system architecture to support multiple forecasting models (Moving Average and ML.NET SSA), enabling research comparison and evaluation of different forecasting techniques.

- Developed interactive frontend analytics dashboards using React, allowing farmers and vendors to generate forecasts and analyze demand patterns.

- Implemented chart-based visualization using ForecastLineChart.jsx to display demand history and forecast results, improving interpretability of forecasting outputs.

- Integrated forecasting services with secure API endpoints and database persistence, allowing forecast results to be stored and retrieved for research analysis.

- Extended the FarmVendor platform by implementing a real-time communication module using SignalR, enabling farmers and vendors to exchange messages within the system.

- Improved system scalability by designing a modular service architecture, allowing future integration of additional machine learning models and advanced analytics features.

Appendix – Prompt History

Below are representative prompts used during this reporting period:

- “How to implement time series forecasting using ML.NET SSA algorithm”

- “Create ML.NET pipeline for predicting future demand values from historical data”

- “How to integrate ML.NET forecasting into ASP.NET Core service layer”

- “Store forecast results generated by ML.NET in SQL Server using Entity Framework Core”

- “Design forecasting comparison between Moving Average and ML.NET SSA models”

- “Create React chart component to display demand history and forecast predictions”

- “Integrate forecast visualization charts into React analytics dashboard”

- “Design chat interface between two user roles in a React application”

- “Implement frontend chat UI components for messaging between users”

- “Store authenticated user information in localStorage for messaging and session management”

All prompts were used for debugging assistance and architecture clarification only. Final implementation logic was customized and tested independently.