Student Name : Maneesha Eeshwara – 300392759

Project : FarmVendor - Smart Supply Chain Management Platform

Course : W26-4495

Reporting Period : 17-Mar-2026 to 23-Mar-2026

Progress Report #5

Work Date/Hours Log

| Date | No of Hours | Description of work done |
| --- | --- | --- |
| 18-Mar | 4 | Implemented and tested the farmer–vendor chat module in the FarmVendor system. Added chat conversation creation and message flow between farmer and vendor users. |
|  |  | Fixed login-related user identification issues by updating Login.jsx to store userId in localStorage correctly. |
|  |  | Resolved chat database and foreign key issues by verifying valid farmer and vendor IDs from the AspNetUsers table and testing conversation creation successfully. |
|  |  | Fixed SignalR/CORS connection issues by updating backend configuration in Program.cs and retesting real-time chat connection. |
|  |  | Improved chat usability by replacing manual user ID entry with searchable selection of existing farmers and vendors using name/email search. Updated ChatController.cs, chatApi.js, FarmerChat.jsx, and VendorChat.jsx. |
|  |  | Tested the full chat workflow from both farmer and vendor sides, including conversation opening, message display, and sending messages in a more user-friendly interface. |
| 19-Mar | 3 | Enhanced user experience of forecasting interface by replacing manual userId inputs with searchable dropdowns for vendor and product selection in FarmerForecast.jsx. Developed backend APIs for vendor and product lookup with search functionality in DemandForecastController.cs (endpoints: /vendors, /products). Updated API integration in forecastApi.js to support dynamic search queries and data fetching. Improved validation handling and request payload structure in forecasting workflow to correctly include vendorId and prevent API errors. |
|  |  | Updated the navigation bar by creating a separate common component file. Refactored FarmerSidebar.jsx, VendorSidebar.jsx, and App.jsx to import the shared component. All related .jsx files were updated to include the new import structure and integrate the sidebar elements. |
| 20-Mar | 3 | Implemented ML-based vendor recommendation feature to identify top vendors for dispatching based on forecast demand, inventory availability, and historical request data. Developed backend logic in FarmerRecommendationService.cs and exposed API via FarmerController.cs (/recommended-vendors). Integrated frontend in FarmerDashboard.jsx to display top recommended vendors dynamically. |

Summary Description of Work Done During This Reporting Period

During this week, the FarmVendor system progressed from a simple baseline forecasting implementation toward a more advanced machine learning–based forecasting architecture.

Initially, I reviewed the previously implemented baseline forecasting model based on the moving average approach and evaluated its limitations for research-oriented demand prediction. Based on this evaluation, the research direction was updated to focus on machine learning–based forecasting methods. I researched several forecasting approaches and identified ML.NET SSA (Singular Spectrum Analysis) as a suitable time-series forecasting technique for predicting vendor demand.

To support this approach, I implemented a machine learning forecasting engine using the ML.NET TimeSeries library. The new forecasting pipeline trains a model using historical demand request data and generates future demand predictions. The forecasting workflow was refactored so that the system can support multiple models, including both Moving Average and ML.NET SSA, allowing comparison between baseline and machine learning approaches for experimental evaluation.

Backend services were updated to support forecast generation and storage. A new forecasting engine was implemented, and the existing forecasting service layer was extended so that prediction results can be stored in the database. API endpoints were implemented to allow forecast generation and retrieval through the system’s analytics module.

On the frontend, I developed analytics pages that allow users to generate forecasts and compare different forecasting models. Visualization components were also added to display forecast results graphically. The ForecastLineChart.jsx component was implemented to display historical demand data alongside forecast predictions, improving the interpretability of forecasting results for users.

Additionally, I began implementing a communication feature between farmers and vendors within the system. Frontend chat interfaces were developed to allow messaging between users, and authentication logic was updated to include user identifiers required for messaging functionality.

Overall, the system now supports machine learning–based forecasting, visual analytics dashboards, and the initial structure for a farmer–vendor communication module, which will be extended in the next phase of development.

Next Step :

- Finish chat backend and message persistence

- Create enough historical data for forecasting experiments

- Compare Moving Average vs ML.NET SSA

- Evaluate optimization using distance, quantity, inventory, and relationship score

- Prepare graphs, screenshots, and results for report

- Perform forecasting evaluation

- Evaluate optimization results using metrics like demand fulfillment rate, inventory utilization, and delivery efficiency

- Analyze relationship score trends between farmers and vendors based on delivery outcomes.

- Prepare graphs and tables for experimental results.

- Document findings and integrate them into the final project report and presentation

Repo Check in of Implementation completed

The implementation work completed during this reporting period has been periodically checked into the GitHub repository under the Implementation folder. The files and folders I have checked into the repository are as follows:

- Backend Implementation (files added/updated):
• DemandForecastController.cs
• ChatController.cs
• AppDbContext.cs
• ChatHub.cs
• Program.cs
• DemandForecastService.cs
• ChatService.cs
• MLDemandForecastingEngine.cs
• ChatMessage.cs
• Conversation.cs
• DemandForecastRowDto.cs
• ForecastChartPointDto.cs
• ChatMessageRowDto.cs
• CreateConversationDto.cs
• SendMessageDto.cs
• AddChatModule migration files
• AppDbContextModelSnapshot.cs
• FarmVendor.Api.csproj

- Database tables(created)

• DemandForecast
• ChatMessage

- Frontend Implementation (files added/updated):
• App.jsx
• forecastApi.js
• chatApi.js
• ForecastLineChart.jsx
• ChatBox.jsx
• FarmerForecast.jsx
• VendorForecast.jsx
• FarmerChat.jsx
• VendorChat.jsx
• FarmerDashboard.jsx
• VendorDashboard.jsx
• Login.jsx
• package.json
• package-lock.json

All changes have been committed to the repository under the appropriate Implementation directory. The progress report document will be checked into the DocumentsAndReports folder as required, and submitted on Blackboard.

DocumentsAndReports

- Progress reports4 document

- Worklog excel sheet

- Installation steps document

- Issues identified document

- Appendix

AI Use Section

| Date | Work Completed | Details / Description |
| --- | --- | --- |
| 18-Mar | Chat module integration and enhancement | Independently designed and integrated a real-time farmer–vendor chat system using SignalR within the existing ASP.NET Core + React architecture. Ensured secure communication using JWT-based authentication and proper user identification. |
|  | Debugging and system stabilization | Identified and resolved complex issues related to foreign key constraints, incorrect userId handling, and SignalR CORS/connection errors through debugging and configuration fixes. |
|  | User experience improvement | Enhanced usability by replacing manual ID-based chat initiation with a searchable dropdown using display name and email, making the system more practical and user-friendly. |
|  | Full-stack integration | Successfully connected backend chat APIs, database persistence, and frontend UI components, ensuring end-to-end functionality including conversation creation, message flow, and real-time updates. |
|  | System design improvement | Extended the system architecture to support scalable communication between farmers and vendors, aligning with the project goal of improving coordination and interaction within the supply chain platform. |
| 19-Mar | Value added through UI/UX and system integration improvements | Improved overall system usability by eliminating manual ID entry and introducing intuitive search-based selection for vendors and products. Enabled scalable and user-friendly data selection using dynamic backend filtering, enhancing real-world applicability. Strengthened frontend–backend integration by aligning API contracts and validation logic, reducing runtime errors. Contributed to better data accuracy and user adoption by ensuring correct entity selection before forecasting operations. |
|  | code complexity decresed by common navigationbar | Reduced React code complexity by implementing a common navigation bar and eliminated incorrect manual routing paths. |
| 20-Mar | Vendor recommendation module implementation | Designed and implemented a data-driven vendor recommendation system using forecasting outputs and historical demand patterns. |
|  |  | Combined ML.NET forecasting results with business logic to rank vendors based on demand, availability, and fulfillment potential. |
|  |  | Enabled decision support for farmers by suggesting optimal vendors for dispatch planning. |
|  |  | Extended system from a transactional platform into an intelligent recommendation-driven system. |

Value Added Beyond AI

- Designed and implemented a machine learning forecasting architecture using ML.NET TimeSeries APIs, enabling the system to generate future demand predictions based on historical demand data.

- Integrated ML forecasting with the existing ASP.NET Core + Entity Framework Core + SQL Server architecture, ensuring seamless interaction between forecasting models, backend services, and the database.

- Implemented forecasting pipelines capable of training on historical demand sequences and producing multi-period future predictions for vendor demand planning.

- Designed the system architecture to support multiple forecasting models (Moving Average and ML.NET SSA), enabling research comparison and evaluation of different forecasting techniques.

- Developed interactive frontend analytics dashboards using React, allowing farmers and vendors to generate forecasts and analyze demand patterns.

- Implemented chart-based visualization using ForecastLineChart.jsx to display demand history and forecast results, improving interpretability of forecasting outputs.

- Integrated forecasting services with secure API endpoints and database persistence, allowing forecast results to be stored and retrieved for research analysis.

- Extended the FarmVendor platform by implementing a real-time communication module using SignalR, enabling farmers and vendors to exchange messages within the system.

- Improved system scalability by designing a modular service architecture, allowing future integration of additional machine learning models and advanced analytics features.

Appendix – Prompt History

Below are representative prompts used during this reporting period:

- “How to implement time series forecasting using ML.NET SSA algorithm”

- “Create ML.NET pipeline for predicting future demand values from historical data”

- “How to integrate ML.NET forecasting into ASP.NET Core service layer”

- “Store forecast results generated by ML.NET in SQL Server using Entity Framework Core”

- “Design forecasting comparison between Moving Average and ML.NET SSA models”

- “Create React chart component to display demand history and forecast predictions”

- “Integrate forecast visualization charts into React analytics dashboard”

- “Design chat interface between two user roles in a React application”

- “Implement frontend chat UI components for messaging between users”

- “Store authenticated user information in localStorage for messaging and session management”

All prompts were used for debugging assistance and architecture clarification only. Final implementation logic was customized and tested independently.